## Slide 1
Resilience in F&B sector
DEEP DIVE TRAINING MODULES

## Slide 2
This part introduces the concept of risk management, outlines practical approaches to risk assessment, and defines risk mitigation strategies.
It will support:
Understanding on how to perceive and assess risk in a business environment
Part 4
Risk analysis and risk management

## Slide 3
01
Risk management concept
02
Risk identification and assessment
03
Risk mitigation strategies
CONTENTS

## Slide 4
Organisations might prevent risk through
(active)
RISK MANAGEMENT

## Slide 5
What is Risk Management
Risk management is the systematic process of identifying, assessing, prioritizing, and controlling potential threats (risks) that could negatively impact an organization's objectives, assets, earnings, or operations.
It's not about eliminating risk entirely but rather about understanding, minimizing, and monitoring risks to reduce their negative effects and to capitalize on opportunities that arise from uncertainty.

## Slide 6
Key Components Of Risk Management
The process generally involves several key steps:
1. Risk Identification:
Recognizing potential threats and vulnerabilities, such as financial uncertainties, legal liabilities, strategic errors, or natural disasters.
2. Risk Assessment & Prioritization:
Evaluating the likelihood and potential impact of identified risks to determine which ones require the most attention.
3. Risk Mitigation Planning:
Developing strategies and implementing actions to minimize the occurrence or impact of high-priority risks.
4. Risk Monitoring:
Continuously tracking identified risks and the effectiveness of mitigation strategies, adjusting as needed.

## Slide 7
Risk Identification and Assessment
Identify and categorise risks (operational, market, regulatory, environmental, digital).
Assess:
  Probability: likelihood of risk occurring.
  Impact: level of disruption if it occurs.
High-probability, high-impact risks = priority risks.
Food sector example:
Arla Foods: drought risk (high probability, high impact) severely reduced milk output in Northern Europe. Demanded immediate action.

## Slide 8
Risk Mitigation Strategies
Actions to reduce probability or minimize impact of risks.
Strategies include:
  Diversification (suppliers, logistics routes).
  Insurance & financial hedging.
  Staff training & emergency protocols.
  Collaboration with stakeholders.
Food sector example:
Carrefour introduced blockchain traceability to mitigate reputational and compliance risks.
Unilever diversified suppliers during the pandemic to avoid dependence on single distribution channels.

## Slide 9
INTERACTIVE ACTIVITY – RISK ASSESSMENT AND MITIGATION STRATEGIES
Work in groups
Read the CASE STUDY 1: EcoBakery (Spain)
Draft a Risk Mitigation Strategy (30 min)
Identify five main risks related to that business
Based on the information given, assess the Probability and Impact of the risk.
Suggest Risk mitigation strategies.
Use the template: Risk Assessment_Template
Prepare for in-class presentation and discussion
Notes: Invite participants for interactive activity. It will help to understand risk management challenges and schemes. Encaourage vital participation for better understanding.

## Slide 10
www.DIGIFABS.eu
Follow our journey
l
in
f